Changes to be done :

Backend :

1) Dashboard Design and Changes ( weekly summary of sales, visites location should be included).
2) Design of all forms along with proper validation, make autocomplete off. - done
3) Option to upload profile picture of user and show all pictures on user edit form. - pending
4) Password Reset Api testing. - done
5) Api for dynamic location screen. - done
6) Searching functionality in all modules . - Pending
7) Filters along with searching. -Pending
8) History view in all modules.( order by date). -done
9) New Module for stock management ( Assigning stocks to the agent, Current stock , left stock information sould be included). Pending
10) Update Sku Code as required in product section. -Pending
11) Show all the created locations on map as marker in mobile screen.- done
12) Alternative against select options in all modules. - Pending
13) Order of index page listing. (New Created Loctaion should come first insteat of last)

Note : A setup with a dummy data keeping in view of food manufacturer (Bread manufacturer )